## Slide 1
Welcome to join Harbor Community Conference Call
06:00-06:30 AM (PDT) /
21:00-21:30 (Beijing Time)
2019/04/24 Wednesday
https://zoom.us/j/734959521
@project_harbor
harbor-users@googlegroups.com
harbor-dev@googlegroups.com
#harbor
#harbor-dev
Twitter
Maillist
Slack (slack.cncf.io)

## Slide 2: Release V1.8 – Prepare script refactor
Steven Zou (github:steven-zou)
Harbor core maintainer
Meeting Host

## Slide 3: Agenda
Release V1.8 development updates (2 minutes)
Job service known issues fixing updates (3 minutes)
Upcoming community events (2 minutes)
V1.9 plan
V1.8 new features preview (demo)
  Replication NG (Harbor<->Non Harbor registries) – Wenkai Yin (10 mins)
Any other community/project topics discussions (3 minutes)
Maintainer track (15 mins)
  Community related discussions (Non maintainers are also welcomed)

## Slide 4: V1.8 development updates
Feature | Status
Robot account | DONE & VERIFYING
Health Check API | DONE & VERIFYING
New Master role | DONE & VERIFYING
Build swagger UI into portal | DONE & VERIFYING
CRON like schedule task support | DONE & VERIFYING
Refactor config management and remove admin | DONE & VERIFYING
Rework prepare script | DONE & VERIFYING
OIDC supporting | DONE & VERIFYING
Replication NG | DONE & VERIFYING
FC: April 20 GA: May | 

## Slide 5: Job service known issues
Job status is feezed to a specified one (most times are ‘pending’) and is not changed anymore (status out of sync between job svc and core) (#6415, #7039, #7064)
  enhance status webhook
  enhance/simplify job stats persistence flow
Failed to stop/cancel jobs (#7296)
  remove command synchronizing channel across multiple instances
  enhance the conditions of locating jobs which can be stopped/cancelled
Time interval precision of periodical jobs (#7237)
  remove the periodical job template synchronizing channel and in-memory list (directly rely on REDIS data)
  schedule periodical job instances when creating periodical job if it is already match the schedule judgment

## Slide 6: Job service known issues – FIX
Code merged: https://github.com/goharbor/harbor/pull/7452
  Testing and bug fixing
Job Service refactor:
  Rewrite most of the logic to simplify the job running process and enhance the stabilities of job service (Compare desired and actual stats)
  Add stable retrying mechanism to make sure the final consensus of job status as well as webhook events
  Add more APIs to enhance the capabilities of job management

## Slide 7: Upcoming community events – KubeCon EU
KubeCon EU @ Barcelona May20th – May 23th
  Harbor community reception at 14:30 May 20th
    Food and drinks provided
    Welcome topics sharing
  Harbor intro by Henry Zhang & Steven R at 14:50 May 21st
  Harbor deep dive by Steven Z & Daniel Jiang at 14:50 May 22nd

## Slide 8: Upcoming community events – KubeCon CH
KubeCon CHN @ Shanghai June 24th –June 26th
  Harbor reception at 14:00-17:00 June 24th
    Harbor Reception: Food and drinks provided
    Welcome topics sharing
  Lightning Talk: New Helm Chart Installation Experience with Visual and Repeatable Approach by Steven Zou at 16:16-16:21 June 24th
  All about Harbor by Steven Z & Wenkai yin at 14:55 June 25th
  Upgrade Images by Digging Out and Automatically Fixing the Vulnerabilities - Yan Wang & Steven Z at 16:00 June 26th
    Some of the content from one of the community project initialized by Ru Lin. Big thanks to Ru Lin!

## Slide 9: V1.9 plan
Acceptance window closing draft time: mid of June
Current item list: https://github.com/orgs/goharbor/projects/1 (Notes: pay attention here, these items are just for collecting the potential plan items for the V1.9 release, not the final ones.)
Two ways to propose:
  If you already have a proposal, please raise PR to the community repo and append “V1.9 proposal” in the comments. Meanwhile, notify the maintainers by @goharbor/all-maintainers in the comments.
  If you don’t have any proposal, just open an issue in either harbor or community repo to describe what’s the feature/requirement is and notify the maintainers by @goharbor/all-maintainers in the comments.
The maintainers will help to update the plan items in the list https://github.com/orgs/goharbor/projects/1 .

## Slide 10: Release V1.8 preview – Replication
Replication from/to non Harbor registry
  Replicate resources between Harbor and Docker Hub, docker registry, Huawei registry
  Support both pull and push mode
  Support replicate both images and helm charts
In future releases, more non Harbor registries may be supported
  Like ECR, ACR,GCR and Ali-ACR etc.
Cover scenarios of CI/CD images transferring, image remote backup/restore and ‘proxy/cache’ upstream registries.
Notes: ‘proxy/cache’ means not natively support, just an alternative

## Slide 11: Release V1.8 preview – Replication
Welcome Wenkai Yin!

## Slide 12: Topics?
Any topics to discuss here?

## Slide 13: Meeting minutes
Meeting is recorded and the recording link will be updated to the meeting schedule doc later: https://github.com/goharbor/community/blob/master/MEETING_SCHEDULE.md
The meeting slides will be uploaded to the community repo https://github.com/goharbor/community and put under the ‘conf-calls’ folder.

## Slide 14: Maintainer Track
How to run maintainer track well?
Maintainership changes
V1.9 plan discussions
PR clearing?
Governance model?