## Slide 1
Welcome to join Harbor Community Conference Call
06:00-07:00 AM (PDT) /
21:00-21:30 (Beijing Time)
2019/04/10 Wednesday
https://zoom.us/j/734959521
@project_harbor
harbor-users@googlegroups.com
harbor-dev@googlegroups.com
#harbor
#harbor-dev
Twitter
Maillist
Slack (slack.cncf.io)

## Slide 2: Release V1.8 – Prepare script refactor
Steven Zou (github:steven-zou)
Harbor core maintainer
Meeting Host

## Slide 3: Agenda
Release V1.8 development updates (2 minutes)
1st community survey analysis report sharing (5 minutes)
Job service known issues and fix plan updates (5 minutes)
Upcoming community events
V1.8 new features preview (demos)
  Prepare flow refactor – DQ (10 mins)
  OIDC supporting – Daniel (5 mins)
Any other community/project topics discussions (3 minutes)

## Slide 4: V1.8 development updates
Feature | Status
Robot account | DONE & VERIFYING
Health Check API | DONE & VERIFYING
New Master role | DONE & VERIFYING
Build swagger UI into portal | DONE & VERIFYING
CRON like schedule task support | DONE & VERIFYING
Refactor config management and remove admin | DONE & VERIFYING
Rework prepare script | DONE & VERIFYING
OIDC supporting | CLOSE TO END
Replication NG | CLOSE TO END
FC: April 20 GA: May | 

## Slide 5: 1st community survey analysis report sharing

## Slide 6: Job service known issues
Job status is feezed to a specified one (most times are ‘pending’) and is not changed anymore (status out of sync between job svc and core) (#6415, #7039, #7064)
  enhance status webhook
  enhance/simplify job stats persistence flow
Failed to stop/cancel jobs (#7296)
  remove command synchronizing channel across multiple instances
  enhance the conditions of locating jobs which can be stopped/cancelled
Time interval precision of periodical jobs (#7237)
  remove the periodical job template synchronizing channel and in-memory list (directly rely on REDIS data)
  schedule periodical job instances when creating periodical job if it is already match the schedule judgment
Fixing works are already started and all the fixes will be delivered into V1.8 (/1.7.x)

## Slide 7: Upcoming community events
Open source Hackathon @ ShenZhen April 18th - April 20th
  Welcome to join if you’re near the location
KubeCon EU @ Barcelona May20th – May 23th
  Harbor Meetup: Food and drinks provided
  Welcome topics sharing
KubeCon CHN @ Shanghai June 24th –June 26th
  Harbor Reception: Food and drinks provided
  Welcome topics sharing

## Slide 8: Release V1.8 preview – Prepare flow refactor
Welcome Qian Deng!

## Slide 9: Release V1.8 preview – OIDC supporting
Welcome Daniel Jiang!

## Slide 10: Topics?
Any topics to discuss here?

## Slide 11: Meeting minutes
Meeting is recorded and the recording link will be updated to the meeting schedule doc later: https://github.com/goharbor/community/blob/master/MEETING_SCHEDULE.md
The meeting slides will be uploaded to the community repo https://github.com/goharbor/community and put under the ‘conf-calls’ folder.